◈

SYSTEM DESIGN SIMULATOR

Complete Phase-wise Project Documentation

| Version | 1.0 |
| --- | --- |
| Status | In Development |
| Type | Portfolio / Product |
| Phases | 5 (MVP to Monetization) |
| Stack | React · Node.js · MongoDB |

# 1. Project Overview

System Design Simulator is a full-stack, interactive web application that transforms the way engineers learn and practice distributed systems. Users visually construct architectures using drag-and-drop components, configure traffic parameters, and run simulations to observe real-world behavior: latency, throughput, bottlenecks, and failure cascades.

The core insight behind this project is simple: system design is best learned by doing, not reading. No diagram or textbook can replicate the intuition you build when you watch a database collapse under load, or see latency cut in half when a cache layer is introduced.

## 1.1 Vision Statement

Build the most intuitive platform for learning, practicing, and demonstrating distributed system design — starting as a portfolio project and growing into a product used by thousands of engineers preparing for technical interviews and building real systems.

## 1.2 Target Users

| User Type | Pain Point | How We Help |
| --- | --- | --- |
| CS Students | Only theoretical exposure to system design | Interactive simulation with real metrics |
| Interview Candidates | Cannot practice system design practically | Pre-built interview scenarios with constraints |
| Junior Engineers | Hard to visualize scaling decisions | Real-time bottleneck detection and suggestions |
| Bootcamp Grads | Portfolios lack impressive projects | Shareable designs to embed in portfolio |

## 1.3 Core Value Proposition

- Converts static system diagrams into live, interactive simulations

- Detects bottlenecks automatically and explains why they occur

- Suggests concrete optimizations based on current load

- Provides pre-built templates for real-world systems (WhatsApp, Netflix, Twitter)

- Chaos mode: simulate component failures to test fault tolerance

# 2. System Architecture

## 2.1 High-Level Architecture

The application is divided into three major layers across the full product lifecycle:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Presentation | React + Vite + Tailwind | Canvas UI, drag-drop, results display |
| Simulation Engine | Pure JavaScript (browser) | Graph traversal, latency math, bottleneck detection |
| State Management | Zustand | Global app state, node/edge data |
| Canvas / Graph | React Flow | Drag-drop nodes, edge connections |
| Backend API | Node.js + Express | Save/load designs, auth, shareable URLs |
| Database | MongoDB | Store designs as JSON documents |
| Auth | Google OAuth + JWT | User accounts without email headaches |
| Real-time | Socket.io | Live collaboration (Phase 4) |
| Deployment | Vercel + Railway | Frontend and backend hosting |

## 2.2 Simulation Engine Design

The simulation engine is the core intellectual component of the project. It runs entirely in the browser as a pure JavaScript function with no external dependencies.

How It Works

- User builds a graph of nodes (components) connected by edges

- User sets traffic parameters: total users and requests per second (rps)

- Engine sorts nodes left-to-right by X position (topological order)

- For each node, engine computes load ratio: rps / component_capacity

- Base latency is applied, with exponential penalty when load > 1.0

- Nodes exceeding capacity are flagged as bottlenecks

- Suggestions are generated per bottleneck based on component type

- Final metrics are returned: total latency, effective throughput, error rate, health score

Component Capacity Model

| Component | Base Latency | Max Capacity | Real-World Analogy |
| --- | --- | --- | --- |
| Client | 0ms | Unlimited | Browser / mobile app |
| CDN | 2ms | 50,000 rps | Cloudflare, AWS CloudFront |
| Load Balancer | 5ms | 10,000 rps | Nginx, AWS ALB |
| Cache (Redis) | 5ms | 8,000 rps | Redis, Memcached |
| App Server | 50ms | 1,000 rps | Node.js, Java service |
| Microservice | 40ms | 800 rps | Independent service unit |
| Message Queue | 20ms | 20,000 rps | Kafka, RabbitMQ |
| Database | 200ms | 500 rps | PostgreSQL, MongoDB |

# 3. Development Phases

PHASE 1 Core Simulator — MVP

Timeline: Weeks 1–3 Goal: Build something working that people can use and share

## Objective

Deliver a working browser-based simulator with no backend. Get it live at a public URL and validate the idea with real users before building more.

## Features to Build

| Feature | Description | Priority |
| --- | --- | --- |
| Drag-and-drop canvas | React Flow powered node canvas | P0 — Must have |
| 8 core components | Client, LB, Server, Cache, DB, CDN, Queue, Microservice | P0 — Must have |
| Edge connections | Click to connect nodes with directional edges | P0 — Must have |
| Traffic config panel | Set users and requests/second | P0 — Must have |
| Simulation engine | JS math engine computing latency + bottlenecks | P0 — Must have |
| Results display | Latency, throughput, error rate, health score | P0 — Must have |
| Bottleneck highlighting | Red/yellow/green node status colors | P0 — Must have |
| 3 preset templates | Basic, Scalable, WhatsApp-like | P1 — Should have |
| Suggestion engine | Text tips per bottleneck node | P1 — Should have |
| Chaos mode (basic) | Manually fail any node and re-simulate | P1 — Should have |
| Latency breakdown chart | Bar chart per component | P2 — Nice to have |
| Vercel deployment | Live URL from day 7 | P0 — Must have |

## Week-by-Week Schedule

Week 1 — Core Working App

- Day 1–2: Set up React + Vite, install React Flow, render 8 draggable nodes

- Day 3–4: Implement edge connections, build traffic input sidebar

- Day 5–6: Write simulation engine, wire up results panel

- Day 7: Add status colors, 3 templates, deploy to Vercel

Week 2 — Polish and Impressiveness

- Day 8–9: Suggestion engine, latency breakdown chart

- Day 10–11: Chaos mode — kill any node, observe failure propagation

- Day 12–13: Animated request flow along edges during simulation

- Day 14: UI polish, record demo GIF, update README

Week 3 — Buffer and Validation

- Share the live URL with 5–10 people and collect feedback

- Fix top 3 usability issues reported

- Decide which Phase 2 features to prioritize based on feedback

## Tech Stack — Phase 1

| Framework | React 18 + Vite |
| --- | --- |

| Canvas | React Flow — handles all drag-drop graph complexity |
| --- | --- |

| Styling | Tailwind CSS + Shadcn UI components |
| --- | --- |

| State | Zustand — simpler than Redux, perfect for this use case |
| --- | --- |

| Charts | Recharts — lightweight, good-looking bar/line charts |
| --- | --- |

| Deploy | Vercel — free tier, one command deployment |
| --- | --- |

## Definition of Done — Phase 1

- Live at a public Vercel URL

- User can build a system from scratch in under 2 minutes

- Simulation runs in under 1 second for any graph

- Bottlenecks are visually obvious without reading any text

- At least 3 people outside the team have used it

PHASE 2 Backend + User Accounts

Timeline: Weeks 4–6 Goal: Users can save, load, and share their designs

## Objective

Introduce a Node.js backend, MongoDB database, and Google OAuth so users can create accounts, persist their designs, and share them via public URLs. This transforms the app from a demo into a real product.

## Features to Build

| Feature | Description |
| --- | --- |
| Google OAuth login | One-click sign in, no email/password to build |
| JWT session tokens | Stateless auth, works across API and frontend |
| Save design API | POST /designs — saves node/edge JSON to MongoDB |
| Load design API | GET /designs/:id — retrieves and renders design |
| My Designs dashboard | Grid of saved designs with thumbnails |
| Shareable public URLs | yourdomain.com/design/abc123 — view-only link |
| Design naming | Users can name and rename their architectures |
| Fork a design | Copy any public design to your own account |

## Backend Architecture

API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/google | Initiate Google OAuth flow |
| GET | /auth/callback | Handle OAuth callback, issue JWT |
| GET | /users/me | Get current user profile |
| GET | /designs | List current user's designs |
| POST | /designs | Create new design |
| PUT | /designs/:id | Update existing design |
| DELETE | /designs/:id | Delete a design |
| GET | /designs/:id/public | View a shared design (no auth required) |

MongoDB Schema — Design Document

Each design is stored as a single JSON document:

| _id | Auto-generated ObjectId |
| --- | --- |

| userId | Reference to owner's User document |
| --- | --- |

| name | Human-readable design name (e.g. 'My Twitter Clone') |
| --- | --- |

| nodes | Array of node objects: { id, type, x, y, failed } |
| --- | --- |

| edges | Array of edge pairs: [ [fromId, toId], ... ] |
| --- | --- |

| traffic | Object: { users, rps } |
| --- | --- |

| isPublic | Boolean — whether shareable URL is active |
| --- | --- |

| createdAt / updatedAt | Timestamps |
| --- | --- |

## Deployment — Phase 2

- Frontend: Vercel (unchanged)

- Backend: Railway.app — free tier, supports Node.js, connects to MongoDB Atlas

- Database: MongoDB Atlas free cluster (512MB, more than enough for designs)

PHASE 3 Richness and Depth

Timeline: Weeks 7–9 Goal: Make it genuinely educational and visually impressive

## Objective

Expand the component library, add advanced simulation features, and build the experience that makes users stay longer and return. This phase is about depth — making every interaction more informative and every simulation more insightful.

## New Components

| Component | Models | Educational Value |
| --- | --- | --- |
| API Gateway | Rate limiting, routing | Teaches request filtering and auth layers |
| Read Replica | Offloads DB reads | Teaches read/write splitting strategy |
| Circuit Breaker | Stops failure cascade | Teaches resilience patterns |
| Rate Limiter | Caps requests/user | Teaches abuse prevention |
| Search Engine | Elasticsearch-like | Teaches specialized query patterns |
| Object Storage | S3-like file store | Teaches blob vs relational storage |
| DNS | Geographic routing | Teaches global traffic distribution |

## Advanced Features

Chaos Mode (Advanced)

Go beyond manually failing nodes. Chaos mode introduces scheduled and probabilistic failures:

- Set a failure probability per component (e.g. DB crashes 10% of simulations)

- Run the simulation 100 times and see aggregate reliability score

- Visualize failure propagation: which components go down when the DB crashes

- Compare architectures: 'With circuit breaker' vs 'Without circuit breaker'

Interview Mode

A structured practice environment specifically for interview preparation:

- Prompt: 'Design a URL shortener handling 100M users'

- Constraints shown: max latency 200ms, 99.9% uptime

- User builds architecture and runs simulation

- System scores the design against the constraints

- Hints available: 'Consider what happens at 1M requests/second to your database'

5 System Templates

| Template | Architecture | Key Lesson |
| --- | --- | --- |
| URL Shortener | Client → API → Cache → DB | Cache-first read pattern |
| WhatsApp | Client → Gateway → Queue → Workers → DB | Async messaging patterns |
| Netflix | Client → CDN → API → Microservices → Object Storage | Content delivery at scale |
| Twitter Feed | Client → LB → App → Cache → Read Replica | Read-heavy optimization |
| Food Delivery | Client → Gateway → Microservices → DB + Queue | Mixed sync/async patterns |

Enhanced Metrics Dashboard

- System health score (0–100) with letter grade

- Latency percentiles: P50, P95, P99

- Component utilization heatmap

- Bottleneck severity ranking

- Before/after comparison when a suggestion is applied

PHASE 4 Community and Growth

Timeline: Weeks 10–12 Goal: Make it sticky, shareable, and self-growing

## Objective

Build the social layer that makes the product grow organically. When engineers share designs on LinkedIn or embed them in blog posts, new users discover the product without any paid marketing.

## Features to Build

Public Design Gallery

- Browse architectures built by the community

- Filter by system type, complexity, scale

- Upvote designs — surfaces the best architectures

- Fork any design — copy it to your canvas and modify

- Comment on designs — community learning

Shareable Embeds

Every design gets an embeddable iFrame. Engineers can drop their system architecture directly into blog posts, Medium articles, Notion pages, or portfolios:

- Static embed: renders the final design as an image

- Interactive embed: readers can run the simulation themselves

- This is the viral loop — every embed is a discovery surface

Leaderboard

- Most efficient architecture for a given scale target

- Lowest latency design for 1M users

- Most upvoted designs of the week

Notifications and Engagement

- Email digest: 'Top system designs this week'

- Someone forked your design — notification

- New interview prompt available

PHASE 5 Monetization

Timeline: Month 4+ Goal: Make the product financially sustainable

## Pricing Model

| Free Tier | Pro — $9/month | Team — $29/month |
| --- | --- | --- |
| 3 saved designs | Unlimited designs | Unlimited designs |
| 8 basic components | All 15+ components | All 15+ components |
| Public sharing only | Private designs | Private + team workspace |
| 3 templates | All templates | Custom templates |
| — | Interview mode | Interview mode + custom prompts |
| — | Chaos mode (advanced) | Chaos mode + automated runs |
| — | Export as PNG/PDF | Export + embed anywhere |
| — | — | Collaboration (live cursors) |

## Revenue Projections (Conservative)

| Milestone | Free Users | Pro Subscribers | MRR |
| --- | --- | --- | --- |
| Month 4 | 500 | 10 | $90 |
| Month 6 | 2,000 | 50 | $450 |
| Month 9 | 8,000 | 200 | $1,800 |
| Month 12 | 25,000 | 600 | $5,400 |

Note: These are conservative estimates assuming organic growth only via shareable embeds and community word-of-mouth. A single viral post on LinkedIn or a mention on a popular engineering newsletter could accelerate this significantly.

# 4. Full Product Roadmap

| Phase | Timeline | Name | Key Deliverable |
| --- | --- | --- | --- |
| 1 | Weeks 1–3 | Core Simulator | Working simulator live at public URL |
| 2 | Weeks 4–6 | Backend + Accounts | Save designs, shareable URLs, Google login |
| 3 | Weeks 7–9 | Richness + Depth | 15+ components, interview mode, chaos mode |
| 4 | Weeks 10–12 | Community + Growth | Public gallery, embeds, leaderboard |
| 5 | Month 4+ | Monetization | Free + Pro + Team pricing tiers |

## The Golden Rule

Never skip ahead. Each phase validates assumptions before you invest time in the next. Phase 1 proves the idea is useful. Phase 2 proves people want to return. Phase 3 proves it is worth paying for. Phase 4 builds the growth engine. Phase 5 captures the value.

# 5. Resume and Portfolio Notes

## 5.1 Resume Bullet Points

Use these when describing this project on your resume or LinkedIn:

- Built an interactive distributed systems simulator handling 15+ component types with real-time bottleneck detection and performance metrics

- Designed a custom simulation engine in JavaScript modeling latency, throughput, and failure propagation across distributed architectures

- Implemented real-time updates using WebSockets for live simulation feedback across concurrent users

- Architected a full-stack application with React, Node.js, and MongoDB supporting user accounts, saved designs, and shareable public URLs

- Built chaos engineering features enabling failure injection and fault-tolerance testing across simulated distributed systems

## 5.2 What to Demo in Interviews

- Load the WhatsApp template — explain what each component does

- Run simulation at 500,000 users — show database bottleneck

- Add a cache layer — re-run, show latency improvement

- Crash the database node — show cascading failure

- Add a circuit breaker — re-run, show failure containment

This 5-minute demo covers: load balancing, caching strategies, database scaling, fault tolerance, and resilience patterns — the core topics of any system design interview.

## 5.3 Technical Depth to Mention

- The simulation engine uses graph traversal with load-ratio based latency modeling

- Bottleneck detection uses a threshold model: load > 1.0 triggers exponential latency penalty

- The suggestion engine maps component type + load ratio to specific architectural recommendations

- Real-time updates are pushed via WebSocket events, not polling

- Designs are stored as graph JSON documents in MongoDB, enabling fast serialization and deserialization

# 6. Future Scope

Beyond Phase 5, the following directions represent significant product expansion opportunities:

| Feature | Description |
| --- | --- |
| Cloud platform integration | Connect to AWS/GCP to simulate costs using actual pricing APIs |
| AI architecture advisor | LLM-powered suggestions: 'For 10M users, consider this architecture...' |
| Live collaboration | Multiple engineers designing on the same canvas in real-time |
| CI/CD simulation | Model deployment pipelines and rollback strategies |
| Network topology | Simulate multi-region deployments with geographic latency |
| Code export | Generate Terraform/Kubernetes configs from a designed architecture |
| Company design library | Teams maintain a library of approved architecture patterns |

# 7. Conclusion

System Design Simulator is built on a straightforward insight: the best way to understand distributed systems is to break them. Deliberately. Repeatedly. With instant visual feedback.

The five-phase roadmap takes this from a compelling weekend project to a product with real users, real retention, and real revenue potential. Each phase is independently shippable and independently valuable — meaning you never have to finish everything to have something worth showing.

For a portfolio, Phase 1 alone is impressive. With Phase 2, it becomes a product. With Phase 3, it becomes useful enough that people recommend it to others. That is the goal.

◈  System Design Simulator  ◈

Build it. Ship it. Learn from it.